Issue 1

Công việc phải làm

Map actor → màn hình/action cho FARM_STAFF, TRANSPORTER, RETAILER, CONSUMER/AUDITOR; chỉ hiển thị action theo allowedCommands. Output: user-flow diagram/wireframe.

Dựng Next.js/PWA skeleton: routing, layout, auth store placeholder, API client, error boundary, env. Output: apps/web chạy local.

Thiết kế component dùng chung: state badge, timeline item, action panel, loading/error/403/409/422/503. Input: BE error convention mock. Output: Storybook/page demo hoặc component gallery.

Thiết kế QR flow: URL format, scan/nhập mã, public trace route; chưa cần API thật. Output: UX spec.

Thiết kế IoT Simulator proposal: device/batch selector, temperature, humidity, timestamp UTC, send/retry, accepted/rejected status.

FE-01 Setup Next.js/PWA skeleton

FE-02 Map role-based user flows

FE-03 Build shared state/error components

FE-04 Design QR/public trace flow

IOT-01 Design IoT simulator contract

Deliverable cuối tuần

User flow 4 role

Wireframe v1

Next.js/PWA skeleton

Mock API contract + shared components

IoT simulator proposal

Dependency

Dùng mock response theo BE-04; chuyển API thật khi BE hoàn tất.

Không tự quyết định role/state; chờ matrix BE-03 để chốt action những công viecj này làm gì và làm xong sản phẩm sẽ như thế nào và làm sao để check đúng sai